Plan: Enterprise Agentic EAM Bot (32 Scrims)

This is a production-quality, stubs-first-to-live roadmap built for your exact stack and architecture principles:

- Backend owns all business logic and orchestration.

- AI is assistive only (guidance + intent parsing), never source of truth.

- Workday + HxGN APIs are integrated through typed adapters and validated contracts.

- Every scrim is scoped to 10–15 minutes with a concrete test step.

Plan persisted to session memory at /memories/session/plan.md.

Phase 1: Project Setup and API Understanding

- Title: Monorepo Bootstrap
Goal: Create backend/frontend workspace boundaries and shared conventions.
Concept (NEW ONLY): Monorepo boundary contracts.
Why: Explicit FE/BE ownership prevents coupling and scales better in enterprise teams.
What to implement: Folder structure, ignore rules, baseline project conventions.
Files to create/modify: README.md, root .gitignore, backend folder, frontend folder.
Step-by-step instructions: Create folders, add ignore patterns, define naming/ownership rules in docs.
Expected outcome: Greenfield repo becomes execution-ready.
Test step (Postman or UI): Verify structure and clean git status.

- Title: Backend TypeScript Foundation
Goal: Bootstrap Express + TypeScript runtime.
Concept (NEW ONLY): Compile-time contract safety.
Why: Strong typing catches integration mismatches before runtime failures.
What to implement: Express server, health route, strict tsconfig, npm scripts.
Files to create/modify: backend package.json, backend tsconfig, backend src/index, backend health route.
Step-by-step instructions: Init npm, install express/typescript tooling, create server + /health endpoint.
Expected outcome: Backend starts and responds with health metadata.
Test step (Postman or UI): GET /health returns 200.

- Title: Frontend Vite TypeScript Foundation
Goal: Bootstrap React (Vite) + Tailwind + TypeScript.
Concept (NEW ONLY): Thin client principle.
Why: Keeps critical workflow logic in backend and frontend focused on UX/state.
What to implement: Vite app, Tailwind config, base workflow shell.
Files to create/modify: frontend package.json, tsconfig, App, main entry, tailwind config.
Step-by-step instructions: Scaffold app, install Tailwind, wire base layout container for workflow steps.
Expected outcome: UI runs with styled baseline shell.
Test step (Postman or UI): Open local UI and confirm Tailwind styling works.

- Title: API Contract Discovery Pack
Goal: Convert docs into implementation-ready endpoint shortlist.
Concept (NEW ONLY): Contract-first integration.
Why: Upfront contracts reduce rework and integration ambiguity.
What to implement: Endpoint matrix for Workday and EAM with required fields and auth notes.
Files to create/modify: docs integration contracts note, README reference section alignment.
Step-by-step instructions: Capture Workday person validation flow, map EAM endpoint candidates for org/equipment/problem/create.
Expected outcome: Clear contract checklist for coding phases.
Test step (Postman or UI): Create Postman folders for Workday and EAM probes.

Phase 2: Workday Integration

- Title: Typed Environment Config
Goal: Add strict env parsing for backend startup.
Concept (NEW ONLY): Configuration as code.
Why: Fail-fast config prevents hard-to-debug production misconfiguration.
What to implement: Zod-validated env loader + .env.example.
Files to create/modify: backend env config module, backend .env.example.
Step-by-step instructions: Define schema, parse process env at boot, export typed config object.
Expected outcome: Invalid/missing config blocks startup clearly.
Test step (Postman or UI): Start backend with missing value and verify validation failure.

- Title: Workday Axios Adapter
Goal: Centralize Workday auth, headers, timeout, and error normalization.
Concept (NEW ONLY): Adapter pattern for external systems.
Why: Vendor-specific concerns stay isolated and maintainable.
What to implement: Dedicated Workday HTTP client with interceptors.
Files to create/modify: backend Workday client module, shared HTTP utility.
Step-by-step instructions: Configure base URL, auth injection (OAuth/ISU abstraction), normalized transport errors.
Expected outcome: Reusable Workday client for all services.
Test step (Postman or UI): Hit backend smoke endpoint and confirm upstream call path works.

- Title: Email Validation Endpoint
Goal: Validate user email and resolve worker identity context.
Concept (NEW ONLY): Identity resolution pipeline.
Why: Canonical identity is required before cross-system orchestration.
What to implement: API endpoint that returns normalized user profile context.
Files to create/modify: backend validate-user route, Workday service, Workday types module.
Step-by-step instructions: Validate input with zod, call Workday APIs, return worker/person/terminal DTO.
Expected outcome: Deterministic validation response for frontend step 1.
Test step (Postman or UI): Submit known and unknown emails in Postman.

- Title: Workday Error Taxonomy
Goal: Standardize auth/not-found/shape-error responses.
Concept (NEW ONLY): Domain error taxonomy.
Why: Stable error contracts improve operability and UX messaging.
What to implement: Central app errors + global handler mapping Workday failures.
Files to create/modify: backend error classes, error middleware, Workday service.
Step-by-step instructions: Create error codes, map HTTP failures, return safe structured error body.
Expected outcome: Predictable failure handling across routes.
Test step (Postman or UI): Simulate bad token and nonexistent user.

Phase 3: EAM Integration

- Title: EAM Axios Adapter
Goal: Build typed client for HxGN EAM API calls.
Concept (NEW ONLY): Integration anti-corruption layer.
Why: Protects domain logic from external API shape churn.
What to implement: EAM transport wrapper + response normalization.
Files to create/modify: backend EAM client module, EAM types module.
Step-by-step instructions: Add base URL/token, parse envelopes, map transport errors.
Expected outcome: Stable EAM access layer.
Test step (Postman or UI): Connectivity smoke endpoint returns parsed status.

- Title: Terminal to Organization Mapping
Goal: Resolve organization from worker terminal.
Concept (NEW ONLY): Cross-system key translation.
Why: Operational IDs differ across enterprise platforms and must be mapped.
What to implement: Service + route for terminal-based organization lookup.
Files to create/modify: backend EAM service, organization route.
Step-by-step instructions: Receive terminal, query EAM org endpoint, validate/marshal DTO.
Expected outcome: Reliable org context for downstream steps.
Test step (Postman or UI): Postman request with terminal returns org code/name.

- Title: Equipment Retrieval Endpoint
Goal: Return organization-scoped equipment options.
Concept (NEW ONLY): Contextual data filtering.
Why: Narrowing master data reduces user error and improves performance.
What to implement: Equipment list endpoint with normalized label/value output.
Files to create/modify: backend equipment route, EAM service method.
Step-by-step instructions: Accept org id, call EAM equipment API, map to UI-safe DTOs.
Expected outcome: Frontend-ready equipment list.
Test step (Postman or UI): Verify filtered equipment payload in Postman.

- Title: Problem Codes Endpoint
Goal: Return valid problem/failure codes for selected context.
Concept (NEW ONLY): Controlled vocabulary enforcement.
Why: Standardized codes preserve analytics and reporting quality.
What to implement: Problem code API route with schema-validated response.
Files to create/modify: backend problem-code route, EAM service, response schema module.
Step-by-step instructions: Fetch codes, normalize fields, enforce schema before returning.
Expected outcome: Consistent problem-code options.
Test step (Postman or UI): Validate response shape and required fields in Postman.

Phase 4: Workflow Orchestration

- Title: Workflow State Model
Goal: Define explicit orchestration state transitions.
Concept (NEW ONLY): Stateful orchestration model.
Why: Multi-API flows become predictable and debuggable with explicit state.
What to implement: Step enums, state object, transition guards.
Files to create/modify: backend workflow state module, workflow types module.
Step-by-step instructions: Model states from user validated to ready-to-create; add transition checks.
Expected outcome: Single source of truth for progress logic.
Test step (Postman or UI): Run transition checks with valid/invalid sequences.

- Title: Workflow Facade Service
Goal: Compose Workday + EAM calls behind one orchestration service.
Concept (NEW ONLY): Facade orchestration layer.
Why: Keeps flow logic centralized while adapters remain modular.
What to implement: Workflow service + routes for step progression.
Files to create/modify: backend workflow service, workflow route.
Step-by-step instructions: Implement step handlers, return next-action payload each step.
Expected outcome: Backend can drive full guided flow via a small route surface.
Test step (Postman or UI): Execute step sequence in Postman successfully.

- Title: Boundary Validation Everywhere
Goal: Enforce zod on all workflow requests/responses.
Concept (NEW ONLY): Contract enforcement boundaries.
Why: Prevents malformed payloads from corrupting orchestration state.
What to implement: Request/response schemas for each workflow stage.
Files to create/modify: backend workflow schema module, workflow route handlers.
Step-by-step instructions: Parse input, validate outputs, include field-level error details.
Expected outcome: Strong API contracts with clear validation feedback.
Test step (Postman or UI): Send invalid payloads and verify stable 400 responses.

- Title: Resilience for Upstream Calls
Goal: Add retries/timeouts for safe API reads.
Concept (NEW ONLY): Defensive integration patterns.
Why: Enterprise APIs can have transient failures; controlled retries increase reliability.
What to implement: Retry utility with backoff for idempotent calls only.
Files to create/modify: backend retry utility, Workday client, EAM client.
Step-by-step instructions: Classify retriable errors, apply capped retries to GET operations, log attempts.
Expected outcome: Improved robustness without duplicate-create risk.
Test step (Postman or UI): Simulate temporary upstream failure and confirm retry behavior.

Phase 5: Frontend Workflow UI

- Title: Stepper Shell
Goal: Build multi-step workflow visual structure.
Concept (NEW ONLY): Progressive disclosure UX.
Why: Reduces operator mistakes by exposing only valid next actions.
What to implement: Stepper component with active-step state.
Files to create/modify: frontend stepper component, app composition module.
Step-by-step instructions: Render steps, statuses, and current progression from backend state.
Expected outcome: Clear guided user journey shell.
Test step (Postman or UI): UI displays correct step transitions for mocked states.

- Title: Email Step Integration
Goal: Connect email input UI to validation endpoint.
Concept (NEW ONLY): Typed API consumption in UI.
Why: Keeps FE/BE contracts explicit and minimizes runtime shape errors.
What to implement: Email form, loading/error handling, typed API client.
Files to create/modify: frontend email-step component, frontend API service, frontend API types.
Step-by-step instructions: Submit email, handle success/error, display resolved user summary.
Expected outcome: First end-to-end interaction works.
Test step (Postman or UI): Validate known/unknown email behavior in browser.

- Title: Equipment and Problem Steps
Goal: Add dependent dropdown steps for equipment and problem code.
Concept (NEW ONLY): Server-driven form options.
Why: Centralized option generation keeps policy and data consistency in backend.
What to implement: Two step components with dependency-aware enable/disable behavior.
Files to create/modify: frontend equipment-step component, problem-step component, app flow state.
Step-by-step instructions: Fetch options by state, persist selected values, gate navigation.
Expected outcome: User can only pick valid combinations.
Test step (Postman or UI): Confirm invalid progression is blocked.

- Title: Recovery UX States
Goal: Handle empty results, API failures, and retries in UI.
Concept (NEW ONLY): Operational UX resilience.
Why: Enterprise operators need explicit recovery paths during outages/data gaps.
What to implement: Empty/error/retry components reused across steps.
Files to create/modify: frontend common empty-state and error-state modules, workflow screens.
Step-by-step instructions: Map backend error codes to user messages and retry actions.
Expected outcome: Workflow remains usable under failure scenarios.
Test step (Postman or UI): Force backend errors and verify retry paths.

Phase 6: AI Guidance Layer

- Title: AI Guidance Schema Contract
Goal: Define strict AI input/output schema.
Concept (NEW ONLY): Guardrailed AI contract.
Why: Typed outputs keep AI predictable and compliant with backend-owned logic.
What to implement: Guidance request and response schemas with allowed intent/actions.
Files to create/modify: backend AI schema module, AI types module.
Step-by-step instructions: Define current step context + user message input and structured next-action output.
Expected outcome: AI output is bounded and machine-consumable.
Test step (Postman or UI): Reject non-conforming AI output via schema parse.

- Title: OpenAI Backend Service
Goal: Implement server-side OpenAI guidance service.
Concept (NEW ONLY): AI as copilot, not controller.
Why: Preserves deterministic business processing while adding operator assistance.
What to implement: Prompted OpenAI wrapper with structured parsing.
Files to create/modify: backend AI service module, backend prompt template module.
Step-by-step instructions: Build system prompt, call OpenAI API, validate/normalize returned guidance.
Expected outcome: Stable guidance endpoint responses.
Test step (Postman or UI): Post guidance request and verify valid structured response.

- Title: Guidance Endpoint + UI Panel
Goal: Add help panel in workflow UI powered by backend guidance endpoint.
Concept (NEW ONLY): Context injection for LLM quality.
Why: Providing workflow state reduces hallucinations and improves relevance.
What to implement: Guidance route and frontend help panel.
Files to create/modify: backend guidance route, frontend guidance panel, frontend API client.
Step-by-step instructions: Send user question + step context, render concise answer and suggested next action.
Expected outcome: Users get contextual support without bypassing process controls.
Test step (Postman or UI): Ask different step-specific questions and verify aligned guidance.

- Title: AI Fallback and Confidence Policy
Goal: Keep workflow operational when AI is unavailable/low-confidence.
Concept (NEW ONLY): Graceful degradation.
Why: Mission-critical workflows cannot depend on AI uptime.
What to implement: Confidence threshold and deterministic fallback instructions per step.
Files to create/modify: backend AI service policy, frontend guidance panel fallback rendering.
Step-by-step instructions: On timeout/invalid/low-confidence, return static backend-authored hints.
Expected outcome: Guidance remains available even if AI fails.
Test step (Postman or UI): Simulate AI failure and confirm fallback response.

Phase 7: Work Request Creation

- Title: Canonical Payload Builder
Goal: Assemble final work request payload from workflow state.
Concept (NEW ONLY): Canonical domain-to-vendor mapping.
Why: Centralized mapping improves consistency and auditability.
What to implement: Payload builder module from internal DTO to EAM create schema.
Files to create/modify: backend payload builder module, work-request type definitions.
Step-by-step instructions: Map identity/org/equipment/problem details to EAM create payload with required fields.
Expected outcome: Valid, consistent payload generation.
Test step (Postman or UI): Inspect generated payload via debug endpoint/log in non-prod mode.

- Title: Create Work Request Route
Goal: Submit final payload to EAM and return normalized result.
Concept (NEW ONLY): Command operation discipline.
Why: Create endpoints require stronger safeguards than read flows.
What to implement: Backend submit endpoint with response normalization.
Files to create/modify: backend work-request route, EAM service create method.
Step-by-step instructions: Validate readiness state, call EAM create API, return work request id/status.
Expected outcome: End-to-end request creation works.
Test step (Postman or UI): Submit finalized flow and verify returned request number.

- Title: Idempotency Guard
Goal: Prevent duplicate creates from retries/double submit.
Concept (NEW ONLY): Idempotency key strategy.
Why: Prevents duplicate work orders in high-latency or repeated-click scenarios.
What to implement: Idempotency utility and duplicate-request cache/check.
Files to create/modify: backend idempotency utility, work-request route.
Step-by-step instructions: Generate deterministic key per final submission; return prior result for duplicate key.
Expected outcome: Duplicate submissions do not create extra records.
Test step (Postman or UI): Submit same payload twice and confirm same result is returned.

- Title: Final Confirmation UX
Goal: Present success/failure completion screen with traceable details.
Concept (NEW ONLY): Actionable transaction confirmation.
Why: Operators need reference IDs and next-step clarity for operations/audit.
What to implement: Confirmation step with success metadata and failure recovery CTA.
Files to create/modify: frontend confirmation component, app step transitions.
Step-by-step instructions: Render request number and status on success; on failure show reason and retry/support flow.
Expected outcome: Clear completion experience.
Test step (Postman or UI): Validate both success and failure confirmation paths.

Phase 8: Production Polish

- Title: Structured Logging + Correlation
Goal: Add request tracing across backend layers.
Concept (NEW ONLY): Observability-first integration.
Why: Correlation IDs make cross-system troubleshooting practical in production.
What to implement: Correlation middleware and structured logger utility.
Files to create/modify: backend correlation middleware, logger module, app bootstrap.
Step-by-step instructions: Generate/request-pass correlation id and include in logs and error payloads.
Expected outcome: Traceable request journeys across services.
Test step (Postman or UI): Confirm correlation id appears in response and logs.

- Title: Loading and Timeout UX Polish
Goal: Improve perceived reliability during slow enterprise API calls.
Concept (NEW ONLY): Latency-aware UX.
Why: Explicit progress and timeout messaging prevents operator confusion.
What to implement: Loading skeletons/spinners, timeout-aware error mapping.
Files to create/modify: frontend loading component, workflow screens, backend error mapping.
Step-by-step instructions: Show step-level loading indicators and actionable timeout messages.
Expected outcome: Better operator confidence under latency.
Test step (Postman or UI): Simulate delayed API calls and verify UX behavior.

- Title: Postman E2E Regression Pack
Goal: Build repeatable end-to-end API validation workflow.
Concept (NEW ONLY): Contract regression discipline.
Why: Upstream API changes are common; repeatable checks catch breakages early.
What to implement: Collection with chained variables and assertions for all workflow stages.
Files to create/modify: postman collection file, testing playbook doc.
Step-by-step instructions: Add request sequence from validate user to create work request, include assertions and env vars.
Expected outcome: One-run verification of orchestration flow.
Test step (Postman or UI): Run collection runner and verify all steps pass.

- Title: Interview Narrative Pack
Goal: Produce senior-level architecture explanation assets.
Concept (NEW ONLY): Architecture storytelling.
Why: Demonstrating decision quality and tradeoffs signals 5+ year engineering maturity.
What to implement: Decision log with architecture principles, tradeoffs, and failure strategy.
Files to create/modify: architecture decisions doc, README high-level alignment.
Step-by-step instructions: Document backend-first logic, AI guardrails, retries, idempotency, observability, and rollout strategy.
Expected outcome: Interview-ready system narrative and demo script.
Test step (Postman or UI): Dry-run a complete walkthrough using docs + running app.